GUIDE

Assessment Summary & Migration Process

[Customer_Name] –

(Active Directory, Entra & M365)

Quest Professional Services Delivery Team

Project Manager: Joe Devenney

Solutions Architect: Paul Lagana

# Document Information

This section describes the document history, distribution of revisions, and the associated documents reviewed for preparation of this deliverable.

## Revision History

| VERSION | DATE | SUMMARY OF CHANGES | CONTRIBUTOR |
| --- | --- | --- | --- |

## Distribution

| VERSION | DATE | PROVIDED TO | METHOD DISTRIBUTED |
| --- | --- | --- | --- |
| 1.0 | 1/13/2025 | Full Team | Microsoft Teams in [Customer_Name] |

## Supplemental Documents

| DOCUMENT | DESCRIPTION |
| --- | --- |

Table of Contents

Document Information	2

Revision History	2

Distribution	2

Supplemental Documents	2

Objective	4

Discovery and Assessment	4

Logical AD Structure	4

AD Objects	5

User Objects	5

Enabled Accounts	5

Groups	5

Devices	6

Active Directory Applications	6

Windows-based file, print, and application server migrations	6

File Shares and Network Storage	7

Migration Planning	8

Pre-requisites	8

Project Planning / Scheduling	8

Infrastructure Readiness	8

Source Readiness	8

Target Readiness	9

Logistics	9

Source Object Scoping	9

Attribute Mappings	9

Attribute Transformation / Customization	10

Password Synchronization	10

Sid History	10

Target Object Placement	10

Device Cutover	11

Migration Testing and Pilot	11

Directory Sync Testing	11

Workstation and Server Migration testing and pilot	12

Pilot Migrations	12

Migration Support	13

Staffing	13

Escalation Path	13

Communication plan	13

Change Management	13

High-Level Migration Steps	14

Directory synchronization	14

Migration cutover	14

Velocity Migrations	14

Post-migration activities	15

Rollback Procedure	15

Migration Schedule	16

# Executive Summary

Quest Professional Services conducted assessments across multiple environments to support a consolidated Active Directory and Microsoft 365 migration program using Quest On Demand Migration. This document summarizes cross-environment findings and defines a recommended migration approach and execution sequence.

## In-Scope Environments

The assessment included the customer’s source identity and collaboration platforms, along with the planned target Microsoft 365 tenant. Both on-premises and cloud identity components were reviewed to identify dependencies, readiness indicators, and migration constraints.

## In-Scope Workloads

The following workloads are in scope for migration planning and execution:

- Active Directory and Identity Objects

- Microsoft Entra ID

- Exchange (Online and hybrid dependencies where applicable)

- OneDrive for Business

- Microsoft Teams and Microsoft 365 Groups

- SharePoint Online

- Domain Move and SMTP namespace transition

- End-user devices and endpoint identity (where applicable)

# Multi-Environment Assessment Overview

## Environment Inventory and Assessment Coverage

### Sample – Environment Assessment Inventory

[Insert Table Here]

## Cross-Environment Risk Snapshot

### Sample – Relative Environment Risk

| Environment | Identity Risk | Data Volume Risk | Overall Risk |
| --- | --- | --- | --- |
| SoundVet | Low | Low | Low |
| Heska | Medium | Medium | Medium |
| VetZ | Medium | Medium | Medium |
| Antechlab | High | High | High |

# Environmental Readiness Summary

Overall readiness varies by environment, with differences primarily driven by identity complexity and data volume. All environments are suitable for migration, some more suitable using a phased approach, while some may be achieved using a big-bang approach.

## Collaboration & Content Readiness

OneDrive, Teams, Microsoft 365 Groups, and SharePoint Online content were evaluated based on volume, configuration, and usage patterns. Data distribution supports wave-based migration, with specific considerations for large OneDrive accounts and Teams content sequencing.

## Device & Endpoint Readiness

Endpoint identity state and device join models were reviewed to determine readiness for device migration or Entra join scenarios. Where applicable, additional preparation steps are required to ensure seamless user access post-migration.

## Domain & Namespace Readiness

Accepted domains and SMTP namespaces were reviewed to confirm eligibility for domain move operations. The environment supports a controlled domain cutover using Quest Domain Move with email relay to preserve mail flow continuity.

# Key Assessment Findings Impacting Migration

## Identity - Active Directory and Entra Active Directory – Cross-Environment

The Active Directory and Entra ID environments were reviewed for structural integrity, object hygiene, and synchronization suitability. Findings indicate that identity objects can be synchronized and migrated using Quest On Demand Migration, with prerequisite cleanup and validation activities identified where applicable.

Sample – Identity Snapshot

[Insert Table Here]

### Exchange – Cross-Environment

Exchange Online mailbox configurations, archive usage, retention policies, and mail flow dependencies were assessed. The environment supports staged or cutover mailbox migration, with coexistence considerations informing the recommended approach.

Sample – Exchange Snapshot

[Insert Table Here]

## Shared Content

OneDrive, Teams, Microsoft 365 Groups, and SharePoint Online content were evaluated based on volume, configuration, and usage patterns. Data distribution supports wave-based migration, with specific considerations for large OneDrive accounts and Teams content sequencing.

### OneDrive – Cross-Environment

Sample – OneDrive Snapshot

[Insert Table Here]

### M365 Groups – Cross-Environment

Sample – M365 Groups Snapshot

[Insert Table Here]

### SharePoint – Cross-Environment

Sample – SharePoint Snapshot

[Insert Table Here]

### Teams – Cross-Environment

Sample – SharePoint Snapshot

[Insert Table Here]

# Recommended Migration Order and Schedule

### Sample – Environment Migration Order

| Wave | Environment | Rationale | Target Window |
| --- | --- | --- | --- |
| 0 | SoundVet | Low-risk pilot | Feb 2026 |
| 1 | Heska | Hybrid identity | Mar 2026 |
| 2 | VetZ | Archive-heavy | Apr 2026 |
| 3 | Antechlab | Largest environment | May–Jun 2026 |

# Migration Assumptions, Constraints, and Dependencies

## Assumptions

Target Active Directory and Microsoft 365 tenant is available and licensed appropriately.

Required administrative access is granted for migration activities.

Network connectivity supports migration throughput requirements.

End users will transition to target identities as part of cutover.

## Constraints

Microsoft service throttling and API limits.

Change control and blackout windows.

Business-critical periods requiring limited migration activity.

## Dependencies

Completion of directory synchronization and object matching.

Successful validation of pilot migrations.

Completion of prerequisite cleanup activities.

## Items Requiring Customer Validation

Final migration scope confirmation.

Domain move timing and approval.

End-user communication and readiness activities.

# Environment Readiness Summary

## Source and Target Environment Readiness

### Source Environment Readiness

The readiness of the source Active Directory and Microsoft 365 environments has a direct impact on migration velocity, risk, and overall execution success. Source environments must meet baseline hygiene and configuration standards prior to migration execution.

Active Directory (Source) Considerations

- Stale, disabled, or orphaned objects increase synchronization and migration complexity

- Duplicate or conflicting identities must be resolved prior to identity matching

- Group nesting, legacy security principals, and unsupported object types may impact downstream workload migrations

- Service accounts and application dependencies must be identified and validated

Microsoft Entra ID (Source) Considerations

- Hybrid and cloud-only identity models must be clearly defined

- Object authority (on-premises vs cloud) must be understood prior to migration

- Conditional Access policies and identity protection settings must be reviewed for coexistence impact

- Entra ID objects with unresolved conflicts or soft-deleted states may require remediation

Microsoft 365 Workload (Source) Considerations

- Large mailboxes, OneDrive accounts, and SharePoint sites may require pre-staging strategies

- Retention policies, legal hold, and archive configurations affect migration sequencing

- Teams and SharePoint customizations should be assessed for migration compatibility

- Licensing assignments must align with migration scope

### Target Environment Readiness

The target Active Directory and Microsoft 365 tenant must be prepared to receive migrated identities and workloads prior to execution.

Target AD / Entra ID Readiness

- Required domains and namespaces must be configured and verified

- Identity policies and baseline configurations should be established before migration

- Directory synchronization and object matching strategies must be validated

- Administrative access and role assignments must be confirmed

Target Microsoft 365 Readiness

- Required licenses must be available and assigned

- Target tenant policies (retention, sharing, security) must be reviewed to avoid blocking migrations

- Target Teams and SharePoint provisioning standards should be defined

- Baseline configuration ensures consistency across migrated workloads

# Migration Planning and Best Practices

## Active Directory & Identity Migration

Identity Coexistence and Cutover Considerations

Identity coexistence is a foundational requirement for multi-environment and tenant-to-tenant migrations. During execution, Quest On Demand Migration maintains synchronized identities across source and target environments, enabling users to continue accessing resources throughout the migration lifecycle.

Key Identity Principles

- Directory synchronization establishes identity presence prior to workload migration

- Identity matching ensures continuity of access and ownership

- Coexistence allows phased workload migration without immediate cutover

- Identity cutover is aligned with domain move and tenant transition activities

Tenant-to-Tenant Considerations

- Users may exist concurrently in source and target tenants during coexistence

- Access to collaboration content is preserved during phased transitions

- Identity authority is shifted only after validation milestones are met

This approach minimizes user disruption, reduces cutover risk, and enables controlled validation before final identity transition.

## Workload Sequencing Best Practices

Quest recommends establishing identity synchronization before migrating workloads. Mailbox migrations should precede OneDrive and SharePoint migrations, with Teams migrated after core content is in place. Domain moves are performed after mail and identity cutover to preserve continuity.

## Pilot, Validation, and Velocity Migrations

Pilot migrations are executed to validate tooling, assumptions, and migration design using a representative subset of users and workloads.

Pilot migrations are used to:

- Validate identity synchronization and matching

- Confirm workload migration behavior

- Identify performance constraints and policy conflicts

- Validate communication and support processes

Pilots represent real-world usage and are not limited to test accounts.

What Success Looks Like

A pilot migration is considered successful when:

- Users can authenticate and access migrated workloads

- Mail flow, data access, and permissions are validated

- Delta migrations complete without error

- No critical user-impacting issues remain unresolved

Successful pilots serve as the baseline for scaled execution.

Why Velocity Migrations Reduce Risk

After pilot validation, migrations are executed in velocity-based waves designed for repeatability and predictability.

Velocity migrations:

- Use proven configurations validated during pilots

- Reduce variability and manual intervention

- Enable consistent scheduling and communication

- Minimize risk through controlled execution patterns

This phased approach allows migration velocity to increase while overall risk decreases.

## Collection-Based Migration Strategy

M365 workload migrations are organized into collections sized to complete within predictable windows. This approach limits impact, improves scheduling accuracy, and enables rapid validation and rollback if required.

## Throttling and Performance Expectations

Microsoft service throttling is expected during migration activities. Quest On Demand Migration dynamically adapts to service limits to optimize throughput while maintaining service stability. Migration performance may vary based on time of day and workload type.

## Handling Large Data Sets

Large mailboxes, OneDrive accounts, and SharePoint sites are migrated using dedicated collections and pre-staging strategies. Version limits and incremental migrations are applied to reduce cutover risk.

## Delta Migrations and Validation

Delta migrations are performed to capture changes made during migration execution. Post-migration validation ensures data completeness, permissions accuracy, and user access prior to final cutover.

# Per Environment Recommended Migration Order and Rationale

## Migration Sequencing Overview

Quest recommends executing the migration in a structured sequence to reduce risk and maintain service continuity:

- Directory synchronization and identity matching

- User Migration

  - Mailbox and OneDrive migration

  - Device and endpoint migration

- Teams and SharePoint migration

- Domain move and SMTP cutover

## Rationale for Recommended Order

This order ensures that identity dependencies are established first, enabling downstream workloads to migrate with minimal disruption. Staged execution allows validation at each phase and reduces operational risk.

# Out-of-Scope Items and Limitations

Items not included in scope will be documented and validated.

# Success Criteria and Post-Migration Validation

Success criteria will be defined per workload and validated post-migration.

# Next Steps and Project Readiness Checklist

Next steps include final scope confirmation and scheduling approval.